Bravocareers.com

Group a  MIT

Product Backlog

**Mobile Friendly Bravo Consulting Website**

**Team A**

## Team

30361543 Ajit Kunwar - Development Team

30361559 Birendra Rokaha - Product Manager

30323980 Petar Petrov - Development Team

30347752 Sushant Adhikari - Development Team

## Project Brief

   In this project, we are assigned by the client to reengineer the Bravo Consulting website and more specifically, to improve its mobile responsiveness. The website is already up and running, however, the management is not happy with the look and feel of the website. The client is looking for a website that has a uniform look in both desktop and mobile devices. Our team will be analyzing the website from top to bottom and fill up the missing gaps and undesirable design aesthetics. We will be using the latest web technologies available to make sure that the website is up to date and performs well in all browsers and devices. Also, we are going to implement authentication and location services to improve the User Experience.

Definition

|  |  |
| --- | --- |
| Key Item | Description |
| Authentication | Verifying the identity of a person or devices when signup or login into the website. |
| Location | Provide a content specific to the user’s location. |
| Blog | News and articles related to the company published by company employees. |
| Contact page | Users can connect with support staff in case of enquiry. |
| Booking page | Make an appointment to book a consultant. |

## Users

|  |  |
| --- | --- |
| Key Item | Description |
| Administrator | Person responsible for maintaining, updating and creating backups. |
| Content Manager | Person responsible for maintaining the blogs and event catalog. |
| Public user | Person who uses the website to explore the services and contact support staff. |
| Support staff | Person who is responsible for connecting with the users. |

## Product Backlog items

|  |  |  |  |
| --- | --- | --- | --- |
| Product Backlog item | Requirement | Priority | Condition of satisfaction |
| Index page | SD1: As a user, I want to get an overview of the company’s services | High | When the user gets to the homepage. |
| Index page | SD2: As a user, I want the website to look and feel the same in both mobile and desktop view. | High | When the user logs in mobile device. |
| Admin Control panel | SD3: As an administrator, I want to have complete control over the content and functionalities of the website. | High | When the admin has full access to website backend. |
| Contact page | SD4: As a support staff, I want to communicate instantly with the user to answer their enquiry. | Medium | When the staff connects with the respective user. |
| Blogs | SD5: As a content manager, I want to create, update and delete blogs and event catalogs. | Medium | When the content manager has full access to blog management. |
| Booking | SD6: As a user, I want to make an appointment with a consultant in my favorable time. | High | When a booking is created and both the agent and user is notified |