Sprint documentation

Iteration 2

Group A

BravoCareers.com.au

Table of Contents

[Team Members 2](#_Toc20763381)

[Theme and Wishlist 2](#_Toc20763382)

[Incoming project backlog 2](#_Toc20763383)

[Sprint Backlog 3](#_Toc20763384)

[Review meeting 3](#_Toc20763385)

[Retrospective meeting 4](#_Toc20763386)

[Outgoing product backlog 5](#_Toc20763387)

[Contribution 5](#_Toc20763388)

# Team Members

30361543 Ajit Kunwar - Scrum Master

30361559 Birendra Rokaha - Product Manager

30323980 Petar Petrov - Development Team

30347752 Sushant Adhikari - Development Team

# Theme and Wishlist

The theme for this iteration is to create a full mock up of the website running on desktop and mobile view. The design prototypes are created using figma involving all the team members. The mock up consists of functioning prototype of the website with modern design aesthetics. The website has been designed and reengineered.

A booking functionality has also been added to the website design. This feature will allow the customers to book an appointment with the representative from bravo careers.

# Incoming project backlog

|  |  |
| --- | --- |
| Requirements | Priority |
| SD1: Mobile landing page | High |
| SD2: Redesign desktop view | High |
| SD3: Booking an appointment | Medium |

# Sprint Backlog

|  |  |  |  |
| --- | --- | --- | --- |
| Requirements | Conditions of satisfaction | Tasks and estimates | Estimated time |
| SD1: Mobile landing page | Creation of a landing page suitable for mobile view | T1: Create mobile landing page.  T2: The webpage should be responsive in different sizes  T3: List view where possible to avoid scrolling. | 5 hours |
| SD2: Redesigned desktop view | Creation of a redesigned desktop view with modern design language. | T1: Creating a theme by following standard design patterns for the website.  T2: Creating a design mock up using Figma.  T3: Every member reviews the prototype and provides feedback. | 4 hours |
| SD3: Booking an appointment | Creation of a booking page within the website to make an appointment. | T1: Create a booking page within the website.  T2: the page connects users with the representative form bravo careers. | 3 hours |

# Review meeting

**Sprint 2** – Mobile design and responsive functionality.

**Date and time:** 15/09/2019, 4:40 pm – 5:20 pm

**Venue:** 16/233 Cardigan St., Carlton.

**Attendees:** Petar, Ajit, Sushant, Birendra and Dayse Jourdan.

**Agenda item 1:** Mobile design and responsive functionality.

* The design should have light colours and follow minimalistic design patterns.
* The design should be of current generation design language.
* The website should be fully responsive and work as an app on mobile devices.
* The Client suggests we share the progress with them using Trello app. The whole team agrees.

**Agenda item 2**: Theme of next sprint

* The team agrees to make a GANT graph to better track the progress which will improve the communication with the client.
* Creating a fully functional front-end design which will be demonstrated to the supervisor.

**Agenda item 3**: Next review meeting

* Scheduled for 22/09/2019 at 4:30 pm at the same venue.

# Retrospective meeting

**Date and time:** 17/09/2019, 1:30 pm – 2:20 pm

**Venue:** MIT room 501.

**Attendees:** Peter, Ajit, Sushant and Birendra.

**Item 1:** What went well?

* Mobile view for the website.
* Redesign desktop view for the website.
* Every item was finished within the time frame and reviewed properly.

**Item 2:** What could be improved?

* Communication within the team can be improved.
* More functionality and design changes can be added to desktop landing page.

**Item 3**: What can we do?

* More time can be spent to make the design more appealing, modern, minimalistic.
* Better fonts can be picked to improve the UI design.
* More time could be spent to test the design and the homepage.

**Item 4:** How can we get help for the project?

* Get help from YouTube tutorials and stackoverflow.com.
* Ask the client for support on related materials.
* Look for the same features in other sites and follow the same pattern.

# Outgoing product backlog

|  |  |
| --- | --- |
| Requirements | Priority |
| SD1: A mobile landing page was created for the website with responsive functionality. | High |
| SD2: A redesigned landing page was created for the desktop view with modern design language. | High |
| SD3: Booking functionality for the website was added to make sure the users can find representative from the consulting firm. | Medium |

# Contribution

|  |  |
| --- | --- |
| **Activities** | |
| Week 8-12 | |
| Initiate sprint 2 | Birendra |
| Set up key points for the sprints | Petar |
| Create activity logs in Trello | Petar |
| Create initial design mock-up | Ajit and Sushant |
| Create Mobile landing page | Petar |
| Create Desktop landing page | Birendra |
| Review designs | Petar and Birendra |
| Create the booking functionality | Peter |
| Review booking functionality | Petar, Ajit and Sushant |
| Amend based on feedback received | Birendra, Ajit, Petar and Sushant |
| Finalize sprint 2 | Birendra |